**Procurements in excess of €10m during year ended 2019**

|  |  |
| --- | --- |
| **Project Details** | |
| Year: | 2019 |
| Parent Department: | Mayo County Council |
| Name of Contracting Body: | Mayo County Council |
| Name of Project/Description: | N5 Westport to Turlough Road Project |
| **Procurement Details** | |
| Advertisement Date: | 25th May 2018 |
| Tender Advertised in: | Official Journal of the EU (2018/S 099-225295) |
| Awarded to: | Wills BAM Joint Venture |
| EU Contract Award Notice Date: | 28th November 2019 |
| Contract Price: | €128,117,689, excluding VAT |
| **Progress** | |
| Start Date: | Q4 2019 |
| Expected Date of Completion per Contract: | Q4 2022 |
| Spend in Year under Review: | Nil |
| Cumulative Spend to End of Year: | Nil |
| Projected Final Cost: | €128,117,689, excluding VAT |
| Value of Contract Variations: | Unknown |
| Date of Completion: | Q4 2022 |
| **Outputs** | |
| Expected Output on Completion  (E.G. XX kms of Road, No of units etc) | 20km of Type 2 Dual Carriageway and 5km of Single Carriageway |
| Output Achieved to date  (E.G. X kms of Roads, No of Units etc) | Commencement of Site Clearance and erection of site compound |